## Slide 1: WPASS Phased Implementation Overview
August 17, 2017

## Slide 2: WPASS Scope Recap
Replacement of Mainframe Functionality
Target Programs:
  Wisconsin Works (W2)
  Transitional Jobs (TJ)/Transform Milwaukee Jobs (TMJ)
  Children First (CF)
Target Functionality
  System Enrollment
  Participant Assessment
  Employability Planning
  Activity Assignment & Tracking
  Worker Tools and Supportive Services
  W-2 Performance Outcome Payments
  TMJ/TJ/CF Registration
  TMJ/TJ Eligibility, Subsidized Employment

## Slide 3: Phase 1 Focus
Improve overall user experience
Improve capture of Informal Assessment data to produce better employment outcomes
Better identification of success factors for employment while still recognizing barriers
Expand Informal Assessment to capture data on Non-Custodial Parents
Tools to promote increase in supportive service referrals

## Slide 4: Key Decision Factors for Phased Approach
Deliver project scope earlier in lifecycle
Grouping functionality to minimize system transitions
Build/maintain project momentum by deploying completed functionality
Early deployment of system to build base for higher quality analytical data

## Slide 5: Phase 1 Business-Side Deliverables
User Acceptance Testing
  Informal Assessment Pages
  Informal Assessment End to End
  W-2 Enrollment
  TMJ/TJ/CF Registration and Enrollment
  TMJ/TJ Eligibility, Subsidized Employment
  Phase 1 End to End
Training
  New Course Development
  Update Current Courses
  Deliver All Training
Organizational Readiness
  Application Help Text
  Barrier Screening Tool Decisions
  New/Obsolete Forms
  W-2 Help Desk
  W-2 Contractor Implementation Procedures
  Stakeholder Communication Plan
  Policy Updates

## Slide 6: Phase 1 App Development Deliverables
Phase 1 Functionality to be released Q3 FY2018:
  Informal Assessment
  Enrollment
  TMJ/TJ/CF Registration
  TMJ/TJ Eligibility, Subsidized Employment
Establish new security protocol
Establish Browser/Hardware Requirements
Mainframe System Changes
Create and Release Testing Environment

## Slide 7: Phase 1 BI Deliverables
Worker reporting to replace mainframe tools
Barrier Reporting
Worker Reporting Tools
WebI Report Inventory Clean Up

## Slide 8: Phase 2 Preview
Improve the Employability Plan
  Connect Employability Plan with Career Assessment
‘Participation’ focused tracking of activities
Improve performance outcome tracking and payments
Improve worker tools
Update warehouse for Federal Reporting (BI)